|  |  |  |
| --- | --- | --- |
| **Tarea** | **Tiempo estimado (horas)** | **Rol** |
| Planning report base | 0.5 | Manager |
| Budget report base | 0.5 | Analista |
| Implementación shouts | 2 | Developer |
| Progress report | 4 | Manager |
| Implementar tasks | 3 | Developer |
| Probar los requisitos del nivel C | 2 | Tester |
| Task Anonymous | 1 | Developer |
| Shout Administrator | 1 | Developer |
| Task Administrator | 1 | Developer |
| Drop Downs | 1.5 | Developer |
| Update Attributes in Task | 0.5 | Developer |
| Check Task Functionality | 0.25 | Tester |
| Check Shout Functionality | 0.25 | Tester |
| Task Validation | 0.5 | Developer |
| Shout Authenticated | 1 | Developer |
| Task Authenticated | 1 | Developer |
| Improve Task Listing View | 1 | Developer |
| Checkbox For Task Creating Form | 0.5 | Developer |
| Manager Principal | 1.5 | Developer |
| Project Name, Banner and Image | 0.5 | Developer |
| Budget Report | 1 | Analista |
| Planning Report | 1 | Manager |
| Order And Filter Task And Shout Listing | 2 | Developer |
| Show Task Details | 1 | Developer |
| Admin’s Dashboard | 1.5 | Developer |
| Spamword entity, creation form, listing and view | 1 | Developer |
| Workplan entity, creation form, listing and view | 1 | Developer |
| Order And Filter Workplan Listing | 2 | Developer |
| Show Workplan Details | 1 | Developer |
| Admin’s Dashboard And Chart (workplan information) | 2 | Developer |
| Readme File Update | 0.5 | Manager |
| Delete Acme-Jobs Classes | 3 | Manager |
| Validation Of Moments Of Task | 1 | Developer |
| Fraction That Represents The Minutes Of The Task Workload | 1 | Developer |
| Validation Of Number Of Hours Of A Workload | 0.5 | Developer |
| Update And Delete Tasks | 1.5 | Developer |
| Checking the Website | 0.5 | Tester |
| Making Sure Delivery1 Documents Are Done | 0.5 | Manager |

Tiempo total de cada rol:

* Manager: 9 horas y media
* Analista: 1 hora y media
* Developer: 31 horas y media
* Tester: 3 horas

|  |  |  |  |
| --- | --- | --- | --- |
| **Rol** | **Precio por hora** | **Horas** | **Importe** |
| Manager | 25€ | 9.5 | 237.5€ |
| Analista | 25€ | 1.5 | 37.5€ |
| Developer | 15€ | 31.5 | 472.5€ |
| Tester | 15€ | 3 | 45€ |
| **Total** | | | 792.5€ |