|  |  |  |
| --- | --- | --- |
| **Tarea** | **Tiempo estimado (horas)** | **Rol** |
| Planning report base | 0.5 | Manager |
| Budget report base | 0.5 | Analista |
| Implementación shouts | 2 | Developer |
| Progress report | 4 | Manager |
| Implementar tasks | 3 | Developer |
| Probar los requisitos del nivel C | 2 | Tester |
| Task Anonymous | 1 | Developer |
| Shout Administrator | 1 | Developer |
| Task Administrator | 1 | Developer |
| Drop Downs | 1.5 | Developer |
| Update Attributes in Task | 0.5 | Developer |
| Check Task Functionality | 0.25 | Tester |
| Check Shout Functionality | 0.25 | Tester |
| Task Validation | 0.5 | Developer |
| Shout Authenticated | 1 | Developer |
| Task Authenticated | 1 | Developer |
| Improve Task Listing View | 1 | Developer |
| Checkbox For Task Creating Form | 0.5 | Developer |
| Manager Principal | 1.5 | Developer |
| Project Name, Banner and Image | 0.5 | Developer |
| Budget Report | 1 | Analista |
| Planning Report | 1 | Manager |
| Order And Filter Task And Shout Listing | 2 | Developer |
| Show Task Details | 1 | Developer |
| Admin’s Dashboard | 1.5 | Developer |
| Spamword entity, creation form, listing and view | 1 | Developer |
| Workplan entity, creation form, listing and view | 1 | Developer |
| Order And Filter Workplan Listing | 2 | Developer |
| Show Workplan Details | 1 | Developer |
| Admin’s Dashboard And Chart (workplan information) | 2 | Developer |
| Readme File Update | 0.5 | Manager |
| Delete Acme-Jobs Classes | 3 | Manager |
| Validation Of Moments Of Task | 1 | Developer |
| Fraction That Represents The Minutes Of The Task Workload | 1 | Developer |
| Validation Of Number Of Hours Of A Workload | 0.5 | Developer |
| Update And Delete Tasks | 1.5 | Developer |
| Checking the Website | 0.5 | Tester |
| Making Sure Delivery1 Documents Are Done | 0.5 | Manager |
| Move Manager package to roles | 1 | Manager |
| Update planning report | 0.5 | Manager |
| Chart of workplan | 1.5 | Developer |
| Disallow shout functionalities for authenticated users | 0.5 | Developer |
| Disallow listing unfinished tasks for authenticated users | 0.5 | Developer |
| SpamThreshold entity, with update functionality | 2 | Developer |
| Shout spam validation | 1 | Developer |
| Task spam validation | 1 | Developer |
| Workplan spam validation | 1 | Developer |
| Update budget report | 0.5 | Developer |
| Check validations | 1 | Tester |
| Increase number of database entries | 0.5 | Developer |
| Making sure that no unwanted controller is available | 2.5 | Tester |
| Improve spam detection algorithm | 1 | Developer |
| Update framework | 1.5 | Developer |
| Deploy on Clevercloud | 4 | Developer |
| Correct workload validations | 1 | Developer |
| Update UML | 0.5 | Analista |
| Order tables according to the requirements | 2.5 | Developer |
| [Hide buttons when they're unneeded](https://github.com/Supremaciu/G98-DP2/issues/214) | 0.5 | Developer |
| [Making sure the dashboard is fine](https://github.com/Supremaciu/G98-DP2/issues/215) | 0.5 | Tester |
| Spamword testing | 1.43 | Tester |
| Shout testing | 4.30 | Tester |
| Task testing | 0.85 | Tester |
| Sonar Lint analysis | 0.80 | Analista |
| Bad smell corrections | 1.42 | Developer |
| Changelog report | 1.01 | Manager |
| Lint report | 0.04 | Manager |
| Make comments on tests | 0.57 | Developer |
| Negative test using url | 0.77 | Tester |
| Feature model report | 1.57 | Manager |
| Data model report | 1.24 | Manager |
| Double check website | 2.06 | Tester |
| Team member report | 1.42 | Manager |
| Progress report | 0.4 | Manager |
| Negative tests of signup |  | Tester |
| Negative tests |  | Tester |
| Update progress report |  | Manager |
| Update changelog report |  | Manager |
| Workplan report |  | Manager |
| Budget report |  | Manager |
| Credential report |  | Manager |
| Dashboard test |  | Tester |
| Extend team member report |  | Manager |

Tiempo total de cada rol:

* Manager: 11 horas
* Analista: 2 horas
* Developer: 31 horas y media
* Tester: 3 horas

|  |  |  |  |
| --- | --- | --- | --- |
| **Rol** | **Precio por hora** | **Horas** | **Importe** |
| Manager | 25€ | 11 | 417€ |
| Analista | 25€ | 2.8 | 70€ |
| Developer | 15€ | 51.49 | 807.25€ |
| Tester | 15€ | 16.41 | 246.15€ |
| **Total** | | | 1540.4€ |